# Sprint Review — Sprint 1

## Sprint goals

Cart Creation (CRUD), Item Management (CRUD), Order Creation, Order (Package) Tracking, View Orders (Admin)

Implement Cart Functions (CRUD)

- Implemented POST / cart to add items

- Implemented Get / cart to view the cart contents

- Implemented PUT/ cart to update the quantity of items

- Implemented DELETE / cart to remove items

- Created the Cart database model

Item Management (CRUD)

- Implemented POST / items to add Inventory

- Implemented GET / items to view inventory

- Implemented PUT / items to update inventory

- Implemented DELETE / items to remove items

Order Tracking

- Implemented Get / orders to view status

- Added ability to cancel order (received or packaging)

## Demos

| Demo | Feedback |
| --- | --- |
| Menu CRUD functions | Most CRUD operations are functioning cleanly, there are still some errors between different CRUD functions |
| Order Tracking (fetched order by ID) | Core functionality works; team suggested working on status handling |
| Item Management (CRUD) | System ran smoothly overall, with a few minor errors relating to router/schema wiring; team suggested handling edge cases |

## Complete tasks

All work from this sprint is complete; none to move over to the next sprint.

## Upcoming

- Tasks for sprint 2 have already been decided, everyone can decide which tasks they want

- If any code changes are made and pushed to github, make sure people pull the code before they start editing again